## Slide 1: What If? A SimGenerator
Jenny Xu
Jose Murillo

## Slide 2: What would you do in…
A war zone?
The zombie apocalypse?
A land with no laws?

## Slide 3: Goal
​What If? A SimGenerator is a game that allows players to experience scenarios such as war, the zombie apocalypse, and anarchy.

## Slide 4: How it works
Generate a personalized world using the user’s location
User answers a series of questions to generate a character that represents the user in the game
Randomly generate agents that interact in the simulation, using distribution of traits from personality datasets
User’s traits/location + other agents will determine the series of events that occur in the simulation

## Slide 5: Datasets
Datasets of answers to personality tests:
  Narcissistic Personality Inventory
  Machiavellianism Test
  Consideration of Future Consequences Scale
  Experiences in Close Relationship Scale
  Cattell’s 16 Personality Factors Test
Location-specific data from US Census:
  population density and demographics
  Natural disaster occurrences

## Slide 6: Technologies
PyGame/Tkinter - tools for the GUI
Simpy – python library to build simulation code
Django – web interface

## Slide 7: Timeline
Week | Jose’s Tasks | Jenny’s Tasks
4 | Learn tkinter/Pygame /Django Build every aspect of the GUI | Learn Simpy Modify datasets/extract information from datasets
5 | Plan game mechanics for Zombie scenario | Develop simulation component
6 | Build Zombie scenario | Plan game mechanics for War scenario
7 | finish GUI | Build War scenario Plan last scenario
8 | Finish constructing scenarios Clean up code | Finish constructing scenarios Clean up code
9 | Prettify GUI Tie up loose ends | Prettify GUI Tie up loose ends
10 | FINISH! | FINISH!